# TEST PLAN

Project: Saving Goals Application  Version: Release 1 – Sprint 1  Date: 2026-05-12

# 1. Purpose of the Test Plan

The purpose of this test plan is to define the testing direction and process for the first release of the "Saving Goals Application" (Sprint 1). The test plan ensures that testing is structured, focused on the most important Sprint 1 features (registration, login, goal creation, display, filtering, sorting, summary), and meets the expectations of the business and the product owner.

# 2. What Is a Test Plan

The test plan defines how testing of the Sprint 1 functionality will be carried out. The document sets out the test scope, objectives, environment, responsibilities, risks, and planned schedule. This plan ensures a consistent, repeatable, and high-quality testing process.

# 3. Test Scope

## 3.1 In Scope

- User registration – 19 Bruno tests

- Login / Logout – 15 Bruno tests

- Creating a new saving goal – 28 Bruno tests

- Displaying goals on the page – 20 Bruno tests

- Summary (charts + totals) – 7 Bruno tests

- Goal filtering – 6 Bruno tests

- Goal sorting – 10 Bruno tests

## 3.2 Out of Scope

- Future sprint functionality

- Administrative functions

- Integrations with third-party systems

- Advanced analytics features

# 4. Testing Objectives

- Verify that users can successfully register and log in.

- Ensure that a user can create a new saving goal.

- Verify the display of the goal list, empty states, and the loading indicator.

- Verify that filtering and sorting work correctly in real time.

- Verify the summary chart display and the calculation of totals.

- Identify defects that could affect the user experience.

- Ensure that the system operates stably and reliably within the scope of Sprint 1 functionality.

# 5. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Tester | Performs tests, logs defects |
| Developers | Fix defects, provide technical information |
| Scrum Master | Ensures the team operates using the SCRUM method |
| Product Owner | Clarifies requirements, accepts results |

# 6. Test Environment

## 6.1 Environment Setup

| Component | Description |
| --- | --- |
| Hardware | QA team computers |
| Software | Windows / Linux, Chrome, Firefox |
| Tools | Jira, Bruno, Rentgen, Selenium, Git |
| Network | Access to the test server |
| Configuration | Test URL, environment variables |
| Test data | Test users, test goals |
| Environment | QA (Testing) |

# 7. Tools

| Tool | Purpose | Usage |
| --- | --- | --- |
| Jira | Defect tracking | Log and track bugs |
| Bruno, Rentgen | API testing | Check endpoints (login, register, goals) |
| Selenium | UI automation | For future regression tests |
| Git | Versioning | Storing test scripts |

# 8. Test Schedule

| Phase | Start | End |
| --- | --- | --- |
| Test planning | Day 1 | Day 2 |
| Test design | Day 3 | Day 5 |
| Environment setup | Day 4 | Day 6 |
| Test execution | Day 7 | Day 12 |
| Test wrap-up | Day 13 | Day 14 |

Milestones

| Milestone | Day |
| --- | --- |
| Test plan completed | 2 |
| Environment ready | 6 |
| Testing started | 7 |
| Testing finished | 12 |
| Test report | 14 |

# 9. Risk Management

| ID | Function | Risk | Likelihood | Impact | Mitigation | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | Login | Incorrect JWT generation | Medium | High | Test API + FE | Open |
| R2 | Goals | Incorrect data display | Medium | Medium | UI + API tests | Open |
| R3 | Filtering | Slow real-time performance | Low | Medium | Test with a larger data volume | Open |
| R4 | Summary | Incorrect charts | Medium | High | Verify calculations | Open |

# 10. Test Priorities

| Test Cases | Function | Risk | Priority |
| --- | --- | --- | --- |
| T1 | Registration (19 Bruno tests) | High | High |
| T2 | Login (15 Bruno tests) | High | High |
| T3 | Goal creation (28 Bruno tests) | High | High |
| T4 | Goal display (20 Bruno tests) | Medium | Medium |
| T5 | Filtering (6 Bruno tests) | Medium | Medium |
| T6 | Sorting (10 Bruno tests) | Medium | Medium |
| T7 | Summary (7 Bruno tests) | Medium | Medium |

# 11. Test Estimation

| Metric | Value |
| --- | --- |
| Testing effort | 8–10 days |
| Number of tests | 105 Bruno tests (+ 14 cross-cutting Wallet tests); Selenium: 6 tests |
| Defect likelihood | Medium |

# 12. Deliverables

| Type | Document |
| --- | --- |
| Planning | Test plan, Test cases |
| Execution | Test execution report, Defect report |
| Closure | Test summary report |

# 13. Management and Communication

| Aspect | Details |
| --- | --- |
| Daily | Short stand-up meetings |
| Tools | Jira, Teams |