# TEST PLAN

Project: Saving Goals Application  Version: Release 2 – Sprint 2  Date: 2026-05-26

# 1. Purpose of the Test Plan

The purpose of this test plan is to define the testing direction and process for the second release of the "Saving Goals Application" (Sprint 2). The test plan ensures that Sprint 2 functionality is tested consistently, with high quality, and in line with the product owner's expectations.

Sprint 2 covers features related to editing and deleting goals, deposits, the administrator panel functionality, responsive design, and WCAG 2.1 accessibility.

# 2. What Is a Test Plan

The test plan defines how testing of the Sprint 2 functionality will be carried out. The document sets out the test scope, objectives, environment, responsibilities, risks, and planned schedule. This plan ensures a consistent, repeatable, and high-quality testing process.

# 3. Test Scope

## 3.1 In Scope

- Editing and deleting goals – 60 Bruno tests

- Deposit creation and history – 38 Bruno tests

- Administrator panel – 0 Bruno tests; verified manually and through authorization scenarios

- Responsive design per Figma – 0 Bruno tests; verified manually

- WCAG 2.1 accessibility – 0 Bruno tests; verified manually using the checklist

## 3.2 Out of Scope

- Extension of Sprint 1 functionality

- Backend optimizations not planned for Sprint 2

- Integrations with third-party systems

- Payment systems (if introduced in the future)

- Analytics modules not planned for Sprint 2

# 4. Testing Objectives

- Verify that a user can edit and delete goals.

- Verify deposit creation, validations, and history display.

- Verify the administrator panel's access control and functionality.

- Ensure that the application matches the Figma design on all devices.

- Verify implementation of the WCAG 2.1 AA requirements.

- Identify defects that could affect the user experience.

- Ensure stable and reliable operation of Sprint 2 functionality.

# 5. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Tester | Performs tests, logs defects |
| Developers | Fix defects, provide technical information |
| Scrum Master | Ensures the team operates using the SCRUM method |
| Product Owner | Clarifies requirements, accepts results |

# 6. Test Environment

## 6.1 Environment Setup

| Component | Description |
| --- | --- |
| Hardware | QA team computers |
| Software | Windows / Linux, Chrome, Firefox |
| Tools | Jira, Bruno, Rentgen, Selenium, Git |
| Network | Access to the test server |
| Configuration | Test URL, environment variables |
| Test data | Test users, test goals, test wallets and deposits |
| Environment | QA (Testing) |

# 7. Tools

| Tool | Purpose | Usage |
| --- | --- | --- |
| Jira | Defect tracking | Log and track bugs |
| Bruno, Rentgen | API testing | Check endpoints (wallet, goals, deposits, admin) |
| Selenium | UI automation | For future regression tests |
| Git | Versioning | Storing test scripts |

# 8. Test Schedule

| Phase | Start | End |
| --- | --- | --- |
| Test planning | Day 1 | Day 2 |
| Test design | Day 3 | Day 5 |
| Environment setup | Day 4 | Day 6 |
| Test execution | Day 7 | Day 14 |
| Test wrap-up | Day 15 | Day 16 |

Milestones

| Milestone | Day |
| --- | --- |
| Test plan completed | 2 |
| Environment ready | 6 |
| Testing started | 7 |
| Testing finished | 14 |
| Test report | 16 |

# 9. Risk Management

| ID | Function | Risk | Likelihood | Impact | Mitigation | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | Goal editing | Incorrect data update | Medium | High | Test API + FE | Open |
| R2 | Deposits | Incorrect amount calculation | Medium | High | Verify validations and history | Open |
| R3 | Admin panel | Access control errors | Low | High | Test role-based access | Open |
| R4 | WCAG | Insufficient accessibility | Medium | Medium | WCAG checklist tests | Open |
| R5 | Responsiveness | Design mismatches | Medium | Medium | Test against Figma | Open |

# 10. Test Priorities

| Test Cases | Function | Risk | Priority |
| --- | --- | --- | --- |
| T1 | Goal editing (48 Bruno tests) | High | High |
| T2 | Goal deletion (12 Bruno tests) | High | High |
| T3 | Deposit creation (18 Bruno tests) | High | High |
| T4 | Deposit history (20 Bruno tests) | Medium | Medium |
| T5 | Admin panel (0 Bruno tests) | High | Medium |
| T6 | Responsive design (0 Bruno tests) | Medium | Medium |
| T7 | WCAG 2.1 (0 Bruno tests) | Medium | Medium |

# 11. Test Estimation

| Metric | Value |
| --- | --- |
| Testing effort | 8–10 days |
| Number of tests | 98 Bruno tests (+ 14 cross-cutting Wallet tests); Selenium: 1 test |
| Defect likelihood | Medium |

# 12. Deliverables

| Type | Document |
| --- | --- |
| Planning | Test plan, Test cases |
| Execution | Test execution report, Defect report |
| Closure | Test summary report |

# 13. Management and Communication

| Aspect | Details |
| --- | --- |
| Daily | Short stand-up meetings |
| Tools | Jira, Teams |